## Capstone 1 — Logistics Cost & Delivery Analytics (ADLS + ADF + Databricks + Power BI)

Duration: 5 days × 8 hrs. = 40 hrs.
 Team: 5 members
 Primary Pattern: Medallion (Bronze → Silver → Gold)
 Modeling: Star schema for Power BI semantic model
 Ingestion: Batch via ADF + “near-real-time” micro-batch via file drops (Databricks Auto Loader option)
 Incremental loading: ADF watermark/incremental copy pattern

# 1) Problem Definition

Regional warehouses drop daily shipment extracts. Leadership wants:

- Shipment cost governance (null cost exclusion, outlier monitoring)

- Delivery performance by region/warehouse/carrier

- Fragile shipment handling and carrier SLA tracking

- Trusted, modelled dataset for Power BI

You will build an end-to-end pipeline that:

- Lands raw extracts to ADLS Bronze

- Cleans/standardizes/deduplicates into Silver (Delta)

- Builds Gold star schema for reporting + KPIs

- Publishes Power BI semantic model and dashboards

# 2) Azure Services & Architecture (Final Stack)

### Services

- Azure Data Lake Storage Gen2 (raw + curated zones)

- Azure Data Factory (orchestration + batch ingestion + watermark)

- Azure Databricks (Delta Lake transforms, DQ, modeling)

- Power BI (reporting)

### Lake Zones

- Bronze: raw CSV as-is, partitioned by ingest_date

- Silver: cleaned Delta tables (typed columns, deduped, DQ flags)

- Gold: star schema (Fact + Dimensions) optimized for BI

Medallion guidance aligns with Databricks/Azure recommended pattern.

# 3) Dataset Design (Realistic ~3,000 Records)

## 3.1 Files (all CSV)

- shipments_daily.csv (~3,000 rows for 30 days; ~100/day)

- warehouses.csv (~40 rows)

- carriers.csv (~15 rows)

- regions.csv (~8 rows)

- delivery_events_microbatch.csv (optional micro-batch drops; ~500 rows)

## 3.2 Data Quality Characteristics (baked into data)

- Missing / nulls

  - shipment_cost null (must be excluded from financial KPIs)

  - carrier_id missing (mapped to “UNKNOWN” carrier in dim)

- Duplicates

  - exact duplicate shipment_id rows (late re-sends)

- Outliers

  - costs 10× normal due to unit error

- Anomalies

  - delivered but delivery_date missing

  - negative/zero cost

  - shipment_date after delivery_date

# 4) Target Data Model (Gold Star Schema)

Power BI performs best with a star schema design.

## 4.1 Dimensions

- DimDate (date_key, date, year, month, week, day_name)

- DimWarehouse (warehouse_key, warehouse_id, warehouse_name, city, state, region_id)

- DimRegion (region_key, region_id, region_name)

- DimCarrier (carrier_key, carrier_id, carrier_name, mode, sla_days)

## 4.2 Fact

- FactShipments

  - Keys: date_key, warehouse_key, carrier_key, region_key

  - Degenerate: shipment_id

  - Measures: shipment_cost, is_fragile, delivery_days, is_on_time, delivery_status

  - DQ fields: dq_is_duplicate, dq_is_cost_null, dq_is_cost_outlier, dq_has_date_anomaly

# 5) Sprint-wise Overview (What “Done” Means)

## Sprint 0 — Design & Setup (Foundation)

Done: architecture, naming conventions, storage zones, repo structure, data dictionary, initial dataset drop.

## Sprint 1 — Ingestion (Bronze)

Done: ADF pipeline lands daily files, partitions by date, stores run metadata, supports reruns.

## Sprint 2 — Cleaning & DQ (Silver)

Done: Databricks transforms to typed Delta, applies DQ rules, dedup strategy, quarantine bad rows.

## Sprint 3 — Modeling (Gold)

Done: dimensions + fact built, surrogate keys, incremental upserts/merges, performance tuning.

## Sprint 4 — BI (Power BI)

Done: semantic model on Gold, measures, dashboards, validation report, sign-off checklist.

# 6) Day-wise Plan (5 Days × 8 Hours, Team of 5)

## Day 1 (8 hrs) — Sprint 0: Architecture + Dataset + Lake Setup

Goals: “platform ready + dataset ready”

Tasks

- Create Resource Group + ADLS Gen2 (containers: bronze, silver, gold, quarantine, control)

- Define folder convention:

  - bronze/shipments/ingest_date=YYYY-MM-DD/

  - silver/shipments_delta/

  - gold/dim_*, gold/fact_shipments

- Create ADF, Databricks workspace, linked services

- Create dataset dictionary + DQ rules register

- Prepare initial CSVs (first 7 days data + reference dims)

Team Split

- Architect: architecture + folder convention + data dictionary

- DE1: ADLS + ADF linked services

- DE2: Databricks workspace + mounts/external locations plan

- Analytics Eng: star schema design + surrogate key strategy

- BI Dev: KPI list + report wireframe

Deliverables

- Architecture diagram (v1)

- Data dictionary + DQ rules (v1)

- Storage layout live

## Day 2 (8 hrs) — Sprint 1: ADF Batch Ingestion + Watermark

Goals: “Bronze pipeline running daily”

Tasks

- ADF pipeline: copy shipments_daily.csv to Bronze (parameterized by run_date)

- Add control table/file: last successful ingest date (“watermark”)

  - Use ADF incremental approach patterns

- Add validation in pipeline:

  - file exists, row count > 0

  - schema drift check (column headers)

- Pipeline logging:

  - control/pipeline_runs/ JSON summary (date, file, rowcount, status)

- Trigger: schedule daily 2 AM (or manual trigger for training)

Team Split

- Architect: pipeline design review + control strategy

- DE1: ADF pipeline + trigger + run logging

- DE2: Bronze landing pattern + partitioning

- Analytics Eng: define reconciliation checks for later

- BI Dev: define “data freshness” KPI

Deliverables

- ADF pipeline + trigger + watermark logic

- Bronze data landed for at least 7 days

## Day 3 (8 hrs) — Sprint 2: Silver Transformations + DQ + Dedup

Goals: “clean Delta in Silver + quarantined bad rows”

Tasks (Databricks)

- Read Bronze CSV → write Silver Delta

- Apply DQ rules:

  - shipment_cost IS NULL → flag + route to quarantine

  - duplicates by shipment_id → keep latest by ingest_ts

  - outlier: cost > P99 * 3 (configurable)

  - date anomaly checks

- Build “DQ summary” table:

  - counts by rule, by day, by warehouse

- Unit tests / assertions in notebook (basic)

If you want micro-batch: add Auto Loader to ingest “delivery events” drops.

Team Split

- Architect: DQ framework + acceptance criteria

- DE2: transformations + Delta + merge logic

- DE1: quarantine routing + DQ metrics output

- Analytics Eng: define business rules for “on-time”

- BI Dev: define visuals for DQ dashboard page

Deliverables

- Silver Delta table(s)

- Quarantine dataset + DQ summary

## Day 4 (8 hrs) — Sprint 3: Gold Star Schema + Incremental Loads

Goals: “BI-ready star schema”

Tasks

- Build DimDate (calendar table)

- Build DimWarehouse / DimCarrier / DimRegion

  - include UNKNOWN members for missing references

- Build FactShipments

  - surrogate keys

  - measures + flags

- Implement incremental MERGE patterns (Delta upsert)

- Performance:

  - partition by shipment_date (or date_key)

  - Z-ORDER keys if needed

Team Split

- Architect: dimensional modeling standards + key strategy

- Analytics Eng: star schema build + KPI definitions

- DE2: fact build + incremental merge

- DE1: dimension loads + unknown handling

- BI Dev: Power BI model setup prep

Deliverables

- Gold dims + fact

- Reconciliation checks: Bronze vs Silver vs Gold counts

## Day 5 (8 hrs) — Sprint 4: Power BI + Validation + Capstone Demo

Goals: “dashboard + validation + presentation”

Tasks

- Connect Power BI to Gold tables (Databricks SQL endpoint or direct)

- Semantic model:

  - relationships (1:many dims → fact)

  - measures:

    - Total Cost (excluding nulls)

    - On-time %

    - Cost per carrier / warehouse / region

    - Fragile delivery success rate

    - Outlier count

- Dashboard pages:

  - Exec Overview

  - Carrier Performance

  - Warehouse/Region Ops

  - Data Quality & Freshness

- Final validation notebook + sign-off checklist

- Team demo + handover

Deliverables

- Power BI report file + screenshots

- Validation pack (SQL/notebook outputs)

- Runbook / SOP (how to run daily)

# 7) KPIs (Minimum Required)

- Total Shipment Cost (exclude null/invalid cost)

- Average Cost per Region/Warehouse/Carrier

- Delivery Success Rate (% delivered)

- On-time Delivery Rate (delivery_days ≤ carrier SLA)

- Fragile Shipment Damage Proxy (failed deliveries among fragile)

- DQ Metrics: null cost %, duplicate %, outlier count, anomaly count

# 8) Acceptance Criteria (Capstone “Pass”)

- ADF lands data daily to Bronze with run logs and watermark

- Silver Delta is typed, deduped, DQ-flagged, quarantine present

- Gold star schema exists and is incrementally maintainable

- Power BI report uses star schema and renders KPIs correctly

- Validation checks reconcile counts across layers + DQ summaries